## Slide 1
Public Webinar on Draft Research Plan
March 24, 2020
SOMAH Third Party Evaluation
Notes: Amy

## Slide 2: Agenda Overview
2:00pm – 2:10pm
Welcome, Introductions, Objectives, Scope | Energy Division Staff
2:10pm – 2:40pm
Presentation on SOMAH Evaluation Draft Research Plan | Itron Team
2:40pm – 3:20pm
Stakeholder Feedback and Questions | Facilitated by Energy Division Staff and Itron Team
3:20pm – 3:30pm
Closing and Next Steps | Energy Division Staff
Notes: Amy

## Slide 3: Evaluation team
CPUC Project Manager - Tory Francisco, CPUC Energy Division
Itron Key Staff ILLUME Key Staff
William Marin Anne Dougherty
Amy Buege Erin Allingham
Notes: Amy

## Slide 4: About the SOMAH Program
Program Objectives
  Installation of 300+ MW (CEC-AC) of solar energy systems on qualified multifamily affordable housing properties through December 31, 2030
  Generate long-term economic, social, and environmental impacts among low-income (LI) and disadvantaged communities (DAC)
Notes: Tory
This is the first 3rd party independent evaluation of SOMAH Program - As is best practice for first-year programs, the primary focus of the process evaluation is to ensure that the program design is effectively documented and the program theory detailed, and that the program’s organizational structure, processes, and data collection activities are aligned to measurably meet SOMAH’s goals.

## Slide 5: About the SOMAH Evaluation
Evaluation Scope and Objectives
Process Activities – Create program logic model and process flow, document program metrics, evaluate program’s processes, and make recommendations for program improvements
Evaluability Assessment – Ensure program is evaluable now and in the future
Impact Activities – Review and validate program’s data collection activities, report on program metrics to assess program’s energy, environmental, and economic accomplishments
Notes: Tory

## Slide 6: SOMAH Draft Research Plan

## Slide 7: Key Research Questions
Process Evaluation and Evaluability Assessment
What is the underlying program theory? Is the program operating to support this model?
What metrics are needed to determine program’s impact?
Are program actors aligned for success? What barriers may impact program success?
Are data being collected to support impact and process evaluation activities based on current best practices and California evaluation protocols?
Notes: William

## Slide 8: Key Research Questions
Program Impacts
What is the total number of SOMAH projects installed and what are the characteristics of these projects?
What are typical timelines from application submittal to interconnection approval and delivery of tenant bill benefits?
What are total program and project costs during the SOMAH program’s first year of operation?
What are the total energy (MW and MWh), greenhouse gas (GHG), and economic (bill savings) impacts during first year of the program?
Notes: William

## Slide 9: Two Phase Evaluation Approach
Phase I:
Process Evaluation Activities
Output: PTLM, process flow analysis, program metric definition and assessment
Deliverable: Phase I Report (informs 7/30 report to California legislature)
Phase II:
Evaluability Assessment and M&V Activities
Output: program evaluability assessment, quantify # installed projects, program/project costs, and program impacts [energy, environmental, and economic]
Deliverable: Phase II Report
Notes: William

## Slide 10: Phase I Activities
Program Staff and Stakeholder Interviews
Document Program Goals and develop Program Theory and Logic Model (PTLM) and process flow analysis to document “cradle-to-grave” operation of the SOMAH program
Establish program metrics that will be used to assess the performance of the SOMAH program
Establish and document data collection protocols that will enable Phase II and future measurement and verification (M&V) activities
Notes: ILLUME

## Slide 11: Program Theory and Logic Model
PTLM will document and guide program delivery, identify desired program goals, and tie goals to specific program activities, outputs, and outcomes
Answer questions, such as:
    What are the program goals? What is CA trying to achieve by offering the program?
    What is the SOMAH PA team doing to meet program goals?
    Who is the SOMAH program audience? Who are the program actors?
    How can the SOMAH program successes be measured?
    What long-term effects, outcomes, or impacts does CA hope to see as a result of the program?
Process of developing PTLM can identify gaps between program activities and program goals/outcomes to support in the evaluability assessment
Notes: Illume

## Slide 12: Phase II Activities
In-depth evaluability assessment of program activities to ensure program’s activities can be tracked, metrics can be measured, and KPIs can be assessed
Comprehensive assessment of SOMAH Program Impacts
  Energy (MW and MWh), environmental (GHGs), and economic (bill savings)
  Consistent with best practices in solar PV program evaluation and methodologies developed during the Phase I
Notes: Amy

## Slide 13: Evaluability Assessment Tasks
Evaluation Task | Budgeted Quantity | Research Questions
Review of program databases and/or tracking systems | Up to 3 | Are the program databases and tracking systems specifying, collecting, and tracking the appropriate data to measure the program’s success?
Review of program design | Up to 2 | Has the SOMAH program been designed to establish quantifiable impacts against their goals? How might the design be improved to both meeting the objectives of the program and delivering measurable results?
Review of data collection instruments (e.g., surveys and interview guides) | Up to 3 | Are survey and interview data collection instruments designed to collect the data needed to feed into the program metrics? Are the sampling frames and sizes designed to support statistically significant and measurable effects?
Third-party analysis and/or verification of PA-collected data | Up to 2 | Can the data analyses be verified through third-party replication? Are there areas where different analytical approaches might be used to either extract greater insight from the data collected or to increase the reliability and confidence in the results?
Notes: Amy

## Slide 14: Program Impact Assessment
Analysis of program application data to assess:
    Characteristics of program participants, including property owners, contractors, and tenants
    Program spending assessment including program administration expenditures, total incentives issued, and total eligible system costs
Analysis or simulation of PV generation data to assess:
    Electrical load impacts (MW and MWh)
    Environmental benefits of the program (GHG emission reductions)
Notes: Amy

## Slide 15: Program Impact Assessment
Analysis of utility billing or usage data to assess:
    Bill impacts for program participants including building owners and tenants
    Impacts to the California Alternate Rates for Energy (CARE) Program budget
Comparison of program accomplishments to regulatory, legislative, or other program goals
Notes: Amy

## Slide 16: Phase I Timeline
February 2020
  Kickoff meetings with PAs and IOUs
March 2020
  Public webinar on draft research plan 
  Finalize research plan
April 2020 – Work with PAs to develop PTLM and process flow model, establish/verify data collection protocols
May 2020 – Phase I draft report and public webinar
June 2020 – Phase I final report and webinar on final report
Notes: Amy

## Slide 17: Phase II Timeline
July 2020 – Revise research plan as needed based on Phase I findings
July – December 2020 – Phase II data collection
    Participant billing data
    Solar PV data
July – December 2020 – Phase II process and impact analysis
January 2021 – Phase II draft report and public webinar
March 2021 – Phase II final report and webinar on final report
Notes: Amy

## Slide 18: Stakeholder Feedback and Questions

## Slide 19: Next Steps

## Slide 20: Immediate Next Steps
Written comments due by COB March 27, 2020
    Comment template link included in Notice of Webinar email from Tory
http://capabilities.itron.com/downloads/temp/SOMAH/SOMAH_Draft_Research_Plan_Comments.XLSX
Finalize SOMAH Research Plan and distribute to service list